WBOPDC Seal Extension Delivery Plan as at 21 September 2026

| ROAD | START (m) | END (m) | LENGTH (m) | CURRENT PROJECT PHASE | INDICATIVE CONSTRUCTION TIMING |
| --- | --- | --- | --- | --- | --- |
| 1307 TE PUKE HIGHWAY (MAORI ROADWAY) | 0 | 104 | 104 | Completed | n/a |
| KYBER PASS | 16 | 82 | 66 | Completed | n/a |
| GOODALL ROAD (MAORI ROADWAY) | 0 | 506 | 506 | Landowner consultation | 28/29 |
| THORN ROAD | 175 | 679 | 504 | Completed | n/a |
| JESS ROAD | 1154 | 1260 | 106 | Completed | n/a |
| MCMEEKING ROAD (MAORI ROADWAY) | 20 | 506 | 486 | Construction | 26/27 |
| OTAMARAKAU VALLEY ROAD | 6210 | 7088 | 878 | Completed | n/a |
| STRANG ROAD (MAORI ROADWAY) | 525 | 1092 | 567 | Landowner consultation | 27/28 |
| KUMIKUMI ROAD | 0 | 1000 | 1000 | Completed | n/a |
| KUMIKUMI ROAD | 1000 | 2245 | 1245 | Completed | n/a |
| WORK ROAD | 6915 | 7894 | 979 | Construction | 26/27 |
| WORK ROAD | 7894 | 8873 | 979 | Construction | 26/27 |
| JOHNSON ROAD | 745 | 1622 | 877 | Landowner consultation | 27/28 |
| ROTOEHU ROAD | 13539 | 14539 | 1000 | Completed | n/a |
| NO 3 ROAD | 11813 | 12813 | 1000 | Completed | n/a |
| TAUMATA ROAD | 10016 | 11013 | 997 | Not started | 28/29 |
| TE PUKE QUARRY ROAD | 4305 | 5225 | 920 | Not started | 29/30 |
| NOTE: |  |  |  |  |  |
| The construction timing for each road may be influenced by factors such as the allocated funding, grouping of sites, landowner agreements, extent of earthworks and delivery co-ordination to maximise the investment |  |  |  |  |  |